## Slide 1: ISTC Project: 3635 VVER Vessel in Severe Accident
General info
Full Title:
Scale Experimental Investigation of the Thermal and Structural Integrity of the VVER Pressure Vessel Lower Head in Severe Accident
Status: 6/ Project underway
Project Manager
Name: Loktionov Vladimir
Contact information:
Phone: 7+495+6730778
Fax: 7+495+6730778
E-mail: loktionovvd@mpei.ru

## Slide 2: ISTC Project: 3635 Institutions / Companies Involved
Leading Institute
Moscow Power Engineering Institute (Technical university), Moscow,
Supporting Institutes
OKB Gidropress, Podolsk, Moscow reg., Russia
Siberian Branch of RAS / Lavrent'ev Institute of Hydrodynamics, Novosibirsk, Russia
Collaborators
· CEA Centre de Saclay, France (Nicolas L)
· EC JRC -ITU, Karlsruhe, Germany (Bottomley D)
· FZK GmbH, Karlsruhe, Germany (Stuckert J, Miassoedov A)
· FZR, Rossendorf, Germany (Altstadt E)
· Royal Institute of Technology Stockholm, Sweden (Dinh T N)
* Pennsylvania State University / Department of Mechanical and Nuclear Engineering, University Park, PA, USA (Cheung F B)
· * University of Wisconsin-Madison / College of Engineering, Nuclear and Engineering Physics, Madison, WI, USA (Corradini M L)
* Institute of Nuclear Safety System, Fukui, Japan (Murase M)

## Slide 3: ISTC Project: 3635 Funding (US $)
Requested: $567640
Allocated: 429,055 € (EU) (cca $630,000)
Total grants: $290,000 (cca 50%)
Overhead (cca 10%) - $60K
Others (materials, equipment, sub-contracts, travels, etc. ) – 40% -
  - $280K

## Slide 4: ISTC Project: 3635 Principal Project Tasks
The overall objective of this project is the experimental and numerical investigation of the scaled VVER LH reactor vessel models within transient thermal and its overpressure loading4 which correspond to realistic SA scenarios accompanied by the high-temperature heating, creep deformation of the reactor vessel.
More specifically, major project tasks are:
1. To design and build up the experimental test facility and to carry out the tests on the scale (up to ~1:5) models of the VVER vessel lower head in SA conditions;
2. To carry out the material property creep tests with the samples from the 15Kh2NMFA vessel steel on more than 30 hours time range and temperature above 700 C. These experiments will allow to receive the creep diagrams and refine the mechanical properties of VVER steel including the high-temperature creep parameters at 750-1050 C and the constitutive creep model of this steel;
    3. To carry out the numerical pre- and post-test calculations of the scale experiments with VVER vessel models.

## Slide 5: ISTC Project: 3635 The Main Results After the 1st -2nd Quarters
1) The 1st set of the severe accident (SA) scenarios was selected;
2) The initial data were prepared; numerical thermo-hydraulic calculations of the selected SA scenarios were carried out;
3) Analysis of the numerical calculations allowed to make more precise the initial data and to determine the conditions of the 2nd series of the numerical calculations of the SA scenarios, that will be realized later on.
4) Preparation of the initial data was carried out to simulate the thermal and deformation behavior of the vessel model in the course of the tests.

## Slide 6: ISTC Project: 3635 The Main Results After the 1st -2nd Quarters
5) Experimental Test Facility:
Technical specifications, design and technical requirements to the experimental test facility and its auxiliary systems were developed.
The performance data of the experimental test facility and its auxiliary systems were specified;
The Contractor for manufacturing of the experimental test facility was chosen. The technical assignment (TA) on the manufacturing of the experimental test facility was transmitted to the Contractor;
Coordination of the technical issues with the Contractor is carried out.

## Slide 7: ISTC Project: 3635 The Main Results After the 1st -2nd Quarters
6) VVER scale models:
Technical specifications and requirements for manufacturing of the vessel model were developed. The main geometric sizes of the vessel model and its cap were determined;
The Contractor for manufacturing of the vessel models was chosen. The TA on the development and manufacturing of the vessel models and cap was transmitted to the Contractor;
Coordination of the technical issues concerning the vessel models manufacturing is carried out with the Contractor.

## Slide 8: ISTC Project: 3635 The Main Results After the 1st -2nd Quarters
7) The Heater:
  The type and the main parameters of the heater were determined;
  Technical specifications and requirements to the heater and its construction were developed;
  The Contractor for manufacturing of the heater was chosen. The TA was transmitted to the Contractor.

## Slide 9: ISTC Project: 3635 The Main Results After the 1st -2nd Quarters
8) DAS system:
Technical conditions and requirements to the DAS system of the experimental test facility were developed;
The Contractor for manufacturing of the DAS was chosen. The TA was transmitted to the Contractor.

## Slide 10: ISTC Project: 3635 The Main Results After the 1st -2nd Quarters
9) VVER vessel steel testing:
The Contractor on manufacturing of the vessel steel sample bars was chosen.
The TA on manufacturing of the vessel steel bars was transmitted to the Contractor ;
Cutting out of the plates from the un-irradiated VVER reactor vessel was carried out;
Sawing of the plates into rectangular bars was carried out;
The samples (1st series) were fabricated of the VVER vessel steel;
Reconstruction and modernization of the test machines for the high-temperature creep tests were carried out;
Short-term tensile and creep methodical tests of the VVER vessel steel samples were carried out;
The material property creep and short-term tensile tests of the VVER vessel steel samples have been started and they are carried out now.

## Slide 11: ISTC Project: 3635 B) The Main Problem
Insufficiency of financial assets for the vessel models fabrication (4 pieces). The sum planned in the Project will allow a partial covering of only single model fabrication of the planned 4 ones.
Really the cost of the manufacturing the model vessel only (without cover and others) is 4800000,0 rubles (~200 000,0 USD from totally planned for purchasing ~280 000,0 USD ).

## Slide 12: ISTC Project: 3635 B) The Main Problem (reasons)
It was happened because of the jump of prices (first of all - of the vessel steels) and increase of manufacturing costs of the models themselves.
After the moment when the project proposal had been formed, there were both a drastic increase of the cost of carbon steels and particularly of the special VVER vessel steels, which are the basic cost components.
Besides, the account of the subcontract cost was proceed (begin of 2006) basing on the currency rate about 27 Rub/USD, contrary to 24 Rub/USD for today (10%).
The same situation took place with the creation of the experimental test facility itself.
Resume: The cost of the vessel models fabrication is highly problematic at current time for the following reason.

## Slide 13: ISTC Project: 3635 B) The Main Problem (actions)
Proposals:
Searching of the deficient financial means within the Russian Federation for both the vessel models manufacturing and for an alternative manufacturing plants.
This searching is being carried out now.