**List of Actions**

 3rd version

13th CEG-SAM meeting; Budapest, Hungary, March 5-7, 2008

**Action 13/1:** L.Tocheny (ISTC) will contact all managers of on-going ISTC projects to inform them that they should provide information (name and e-mail address) to A. Miassoedov (FZK) and K.Trambauer (GRS) to be included in the CEG-SAM website users list. After that they will have full access permissions for their projects web-pages and will be exclusively responsible for updating the project documentation/deliverables and the upload of presentations from project progress meetings.

**Action 13/2:** L.Tocheny (ISTC) will initiate working meeting (or/and phone/e-mail conferences) of the # 3635 Project Manager (PM) and the project EU collaborators (CEA-Sacley, JRC-ITU, FZK, FZR, RIT). The goals are: to get information on current status and further perspective of the project implementation and to agree possible actions and corrections (if any) of the project Work Plan accordingly to available budget. The CEG SAM members will be informed on the results of the meeting.
L.Tocheny (ISTC) will ask the US and Japanese foreign collaborators to contribute to the funding of ISTC project # 3635, which is underfunded due to increase of costs in the Russian Federation. The manager of this project is looking for additional financial means in Russia.

**Action 13/3:** S.Güntay (PSI) will define together with the other foreign collaborators of the ISTC project #3690 a test scenario for the planned test PARAMETER-SF4 by August 2008 at the latest.

**Action 13/4:** Ch.Journeau (CEA) will send to A. Kondrashenko (VNIIEF) his presentation concerning the composition of the concrete that should be examined in the frame of the ISTC project #3831 (MCCI, first phase).

**Action 13/5:** M.Hugon (EC) should inform J.Sanders that the CEG-SAM members have a strong interest in the ISTC project #3609 (EXPULS). In order to consider this project by the ISTC GB once more its status should be changed from “3” (accepted without funding) to “2” (submitted to parties for board decision).

**Action 13/6:** The recommendations of Advice A-17 on ISTC project #3609 (EXPULS) should be taken into account by its manager, Dr. Migrov.

**Action 13/7:** A.Miassoedov (FZK), D.Bottomley (JRC-ITU) and Ch.Journeau (CEA) will prepare a joint advice for the planned ISTC project THOMAS.

**Action 13/8:** B.Clement (IRSN) and D. Bottomley (JRC-ITU) will prepare an advice for the ISTC project VERONIKA.

**Action 13/9:** M.Hugon (EC) will investigate the possibility for the EC to authorize one of the JRC's institutes to become recipient of the results of ISTC project # 3592 (METCOR-P) to overcome the problem of export license control.